Municipal Services Committee

Regular Meeting

Tuesday, May 26, 2015   5 pm

Water & Light Shop, 15 Old Highway 92, Evansville, WI

MINUTES

- Call meeting to order at 5:30

- Roll call: present Ladick, Brooks, Cole, Decker, Sergeant, Berquist, Rigg

- Civility Reminder

- Motion to approve the agenda as presented. Ladick/Cole passed unanimously

- Motion to waive the reading and approve the minutes from the April 28, 2014 regular Municipal Services meeting as presented. Ladick/Cole passed unanimously

- Citizen Appearances other than agenda items—Letter dated May 21, 2015 was presented regarding the number of disconnects with the Water and Electric Utility. Brooks presented the RP3 release on the City of Evansville rating.

- Customer concerns. Discussion and possible motions for billing adjustments: None.

- Staff Report

  - Update on the Smart Growth Plan process was presented.  Staff hope to have a final draft of Chapter 6 for review by June, no later than July committee meeting.

- Superintendent Report-

  - Parks and Recreation Report- Basketball court repaving and skylights at the Henneberry Shelter are complete. Tennis courts are paved but are waiting on paint.  Swings at Brzezinski Park, west side shelter and lower ball diamond are coming along.

  - (Placeholders)

    - RP3 – Award was accepted and recognition in the newspaper would be appreciated.

    - Water Tower – Inside has been sandblasted and primed while the outside has been power washed.

    - WWTP Sludge Update – Study began 1 week ago and hope to have it finished by September 2015.

    - AMI Project – Contracts are signed and the implementation process needs to be discussed and planned to move forward.  Software installs and data collection from Civic seems to be working.

- City Engineer Report-

  - 4th St Project – City Engineer has been in contact with the residents in the project area.  Getting confirmation from residents on certain matters has been difficult.  Rigg asked about one property’s retaining wall and wanted to make sure the engineer had touched base with the owners.  Repaving approximately 100 additional feet on the south loop of College Drive for an approximate $5,000 was discussed.  Rigg and Berquist said there is room in contingency and road maintenance to cover these cost.

  - (Placeholders)

    - Westfield Meadows – construction and expansion is progressing.

    - Windmill Ridge

    - Wind turbine –Rigg relayed to the committee his conversation with H&H on the warranty extension letter.  A warranty extension was not possible but a maintenance agreement for 26 months is.

- Committee Report

  - Electric Rates – Brooks forwarded information from WPPI that we could expect a 2.8% increase in rates for 2016.

  - City Terraces – Discussion on the placement of landscaping or other items in the terraces.  Sergeant said he found nothing expressly prohibiting nor allowing anything placed in the terrace but for something that may be considered a permanent structure.  Landscape bricks or plants are at the installers risk and the City should send notice that it has no responsibility or liability concerning damages of property installed in the terrace.

- WPPI Report

  - Written report – No report given

- Old Business-

  - MUTCD and ADA Sign Compliance Plan – waiting on replacement GPS unit from factory.

  - Implements of Husbandry on City Roads – Committee instructed Rigg to ask the county and town what restriction they have in place on the roads leading into and out of Evansville.

- New Business

  - Building Inspector Position – The committee discussed the issue of affording and finding work to fill a full-time building inspector position.  Costs for contracted services were estimated to be impractical on an hourly basis.  Rigg was instructed to get more information and present to Finance and Labor Relations Committee.

  - 2016 CIP Budget Discussion – Rigg asked the committee to alter its plans for some road repairs in 2016 and consider looking at smaller projects.  A list of alternative projects that are not full road and utility rebuilds was recommended.

- Upcoming Meeting Date, June 30, 2015 at 5:30 pm.  Brooks mentioned the need to place on the next agenda stormwater credits for Evansville Ford.

- Motion to adjourn.  Cole/Ladick at 6:58

Jim Brooks, Committee Chair

Please turn off all cell phones and electronic devices before meeting commences. If you have any special accessibility issues please contact Evansville City Hall at 608-882-2266 prior to the scheduled meeting. Thank you.