Municipal Services Committee

Regular Meeting

Tuesday, January 26, 2016   5:30 pm

Water & Light Shop, 15 Old Highway 92, Evansville, WI

MINUTES

- Call meeting to order at 5:31

- Roll call: present Cole, Ladick and Brooks.  Also present: Berquist, Sendelbach, Heidemann and Rigg

- Civility Reminder

- Motion to approve the agenda. Ladick/Cole; passed unanimously.

- Motion to waive the reading and approve the minutes from the December 29th, 2015 regular Municipal Services meeting. Ladick/Cole; passed unanimously.

- Citizen Appearances; none.

- Customer concerns

  - Community Garden water meter charges at Westside Park will be on the February agenda.

- Staff Report.  Rigg gave an update on AMI issues and process, LRIP grant award, 1st Street project financing and parking lot reconfiguration near library

- Superintendent Report-

  - Parks and Recreation Report- Brief overview of park operations and projects.  West Side shelter is complete, Ray is painting picnic tables, looking for bids on mowers, Scout House is under review for solution to 2nd exit feature and the fences around the tennis and basketball courts has been removed for next years replacement.

  - AMI Project – Project is continuing.  There are over 502 electric and 94 water AMI meters installed.  There have been issues with the bills being accurate through our billing software but we are hopeful February will not have issues with accuracy.

- City Engineer Report-

  - First Street – the engineer discussed potential delays the LRIP money may cause.  Costs for certain items have been re-estimated due to new information causing sewer costs to increase significantly while other costs have gone down or stayed steady.  Committee agreed not to wait on advertisement of bids for the grant money if the costs for the bids may exceed the grant award.

  - Place holders:

    - Westfield Meadows and Windmill Ridge – Wetland issues have come up from the DNR.  The City staff has reached consensus with the developer on throughway for Garfield by exchanging Outlot 3 for the right of way and allow stormwater easement onto City stormwater retention at the Westside Park expansion.

    - 4th Street – nothing to report.

    - Wind Turbine – Our 24 hour monitoring has ended and we are now on visual alert to determine if the turbine is in operation.

    - WWTP Sludge Update –Ben Heidemann gave presentation on WWTP Sludge report.  The Committee asked questions and gave suggestions on the final product for Council.

- Committee Report.  Brooks reported the 2008 bonds for WPPI were refinanced saving over $13,000,000.

- WPPI Report

- Written report – Cory Neeley of WPPI is working with Baker Manufacturing to find ways to save money and potentially expand operations.  A potential scam about selling energy credits was brought to the attention of the Committee.   Utility incentives and savings summary for 2015 was provided.

- Motion to Approve Grant towards the 14th Annual Evansville Community Earth Day Energy Fair in the amount of $7,697.  Ladick/Cole, motion passed upon roll call 2-0-1 with Brooks abstaining

- Old Business-

  - MUTCD and ADA Sign Compliance Plan – Training was given in January.  Al Reynolds is worried it may take too long and requested addition seasonal staff.  Rigg suggesting waiting and seeing what can get done as we are no longer expecting a quick timeline.

  - Stormwater Manual – The Committee reviewed the copy provided by Jefferson and Brian walked the committee through some key areas of the plan and asked for the Committee’s input.  Discussion on the types and amount of credits was discussed.  After changes are made the manual will be reviewed again.

- New Business

  - Closed session:  Cole made the motion at 7:06 pm for the committee to go into closed session pursuant to section 19.85 (1) (c) of the Wisconsin statutes to consider and discuss the performance evaluation data of public employees upon which the committee exercises responsibility over. The committee will reconvene in open session and may take action.  Cole/Ladick, passed unanimously after roll call vote.  Committee came out of closed session at 7:18 pm.

  - Motion to take action on item discussed in closed session regarding employee position and compensation, promoting Lissa Berndt to Accounting Technician with a $1.25 an hour increase starting January 23rd, 2016.  Cole/Ladick, motion passed unanimously.

- Upcoming Meeting Date – February 23rd, 2016 at 5:30pm.

- Motion to adjourn.  Cole/Ladick at 7:20

Jim Brooks, Committee Chair

Please turn off all cell phones and electronic devices before meeting commences. If you have any special accessibility issues please contact Evansville City Hall at 608-882-2266 prior to the scheduled meeting. Thank you.